CSE Senior Project Logbook Entry

|  |  |
| --- | --- |
| **Meeting Date:** Thursday 11/4/2019 10:00 – 11:00 AM | |
| **Meeting with:** Dr. Abdulaziz Al-Ali | |
| **People in Attendance** | **People Absent** |
| Ghareisa Al-Kuwari  Alaa Mousa  Amal Haidarah |  |

|  |
| --- |
| **Tasks Completed** |
| * Outdoor testing * Histogram scroll in application * Zone name in notification * Website histogram * Website currently looking * Acceptance testing questions * Started working on testing section |

|  |
| --- |
| **Summary of Discussion** |
| * How to make demo video? (Zoom in laptop for outdoor testing video) * Installation of ultrasonic sensor in outdoor * Show many parking spots left in each hour in reservation (color, text) * Make histogram less scientific in website and application * Pictures of zones * Integration of databases |

|  |  |
| --- | --- |
| **Tasks for Next Meeting** | |
| **Task** | **Assigned to** |
| * Video demo * Integration of website and application databases * Zone pictures * How many parking spots are left in reservation? * Website in progress * Work on section 4 Solution * Work on section 6 Testing | All  Alaa & Amal  All  Alaa & Amal  Amal  Ghareisa & Alaa  All |