CSE Senior Project Logbook Entry

|  |  |
| --- | --- |
| **Meeting Date:** Thursday 14/2/2019 10:00 – 11:00 AM | |
| **Meeting with:** Dr. Abdulaziz Al-Ali | |
| **People in Attendance** | **People Absent** |
| Ghareisa Al-Kuwari  Alaa Mousa  Amal Haidarah |  |

|  |
| --- |
| **Tasks Completed** |
| * Improved serial communication in 3 seconds * Finished website UI * Improved Cancel use case and Reservation use case in Android application |

|  |
| --- |
| **Summary of Discussion** |
| * Discuss about local server/hot spot * Discuss about script simulating a user * Suggest how to implement “currently looking” functionality (time out or logs out from account) * Update relational database to know how many people are looking currently. |

|  |  |
| --- | --- |
| **Tasks for Next Meeting** | |
| **Task** | **Assigned to** |
| * Finish half of website functionality in one week * Finish RFID simulation in 2 weeks if hardware components arrive * Availability percentage in checking availability service * How many people are currently looking in zones | Amal  Ghareisa  Alaa  Alaa |