CSE Senior Project Logbook Entry

|  |  |
| --- | --- |
| **Meeting Date:** Thursday 14/3/2019 10:00 – 11:00 AM | |
| **Meeting with:** Dr. Abdulaziz Al-Ali | |
| **People in Attendance** | **People Absent** |
| Ghareisa Al-Kuwari  Alaa Mousa  Amal Haidarah |  |

|  |
| --- |
| **Tasks Completed** |
| * Checking availability service hardware * Reservation service hardware * Automatic cancellation * Penalty when exiting after reservation time * Initial website functionalities |

|  |
| --- |
| **Summary of Discussion** |
| * Notification for extend expiry * Cancel then exit gate * Triple penalty for exiting after reservation time * How many times the hardware fails (as option: yellow led) * How to implement the histogram logic? * Minimize the number of clicks in website * Most number of features should appear first * List of things to show in presentation |

|  |  |
| --- | --- |
| **Tasks for Next Meeting** | |
| **Task** | **Assigned to** |
| * Study the rate of error in firebase * Histogram * Notification * Website functionality | Ghareisa  Alaa  Alaa  Amal |