CSE Senior Project Logbook Entry

|  |  |
| --- | --- |
| **Meeting Date:** Thursday 21/2/2019 10:00 – 11:00 AM | |
| **Meeting with:** Dr. Abdulaziz Al-Ali | |
| **People in Attendance** | **People Absent** |
| Ghareisa Al-Kuwari  Alaa Mousa  Amal Haidarah |  |

|  |
| --- |
| **Tasks Completed** |
| * Improved serial communication in checking availability service * Implemented switching zones in checking availability service * Implemented how many people are currently looking * Implemented Availability percentage * Completed website functionality: Registration, Reservation |

|  |
| --- |
| **Summary of Discussion** |
| * Discuss what to do if the connection is interrupted in checking availability service (time out feature) * Discuss about how to implement statistics graphics for each zone |
|  |

|  |  |
| --- | --- |
| **Tasks for Next Meeting** | |
| **Task** | **Assigned to** |
| * Finish the website functionality * Finish RFID simulation * Improve how many people are currently looking in zones * Improve map graphics | Amal  Ghareisa  Alaa  Alaa |