CSE Senior Project Logbook Entry

|  |  |
| --- | --- |
| **Meeting Date:** Thursday 21/3/2019 10:00 – 11:00 AM | |
| **Meeting with:** Dr. Abdulaziz Al-Ali | |
| **People in Attendance** | **People Absent** |
| Ghareisa Al-Kuwari  Alaa Mousa  Amal Haidarah |  |

|  |
| --- |
| **Tasks Completed** |
| * Initial histogram for reservation * Notification * Error rate for firebase * Initial website design |

|  |
| --- |
| **Summary of Discussion** |
| * Histogram data problem: Change in data is not sensitive after a long duration (As a solution: Moving average, decay factor) * Keep updating/getting data from the firebase to keep the connection live * Parking spot overflow (How many backups) * Website color must be consistent with the application * Website language problem |

|  |  |
| --- | --- |
| **Tasks for Next Meeting** | |
| **Task** | **Assigned to** |
| * Study the rate of error in firebase more * Cancel then exit * Histogram moving average * Website functionality and design | Ghareisa  Ghareisa  Alaa  Amal |