CSE Senior Project Logbook Entry

|  |  |
| --- | --- |
| **Meeting Date:** Thursday 28/3/2019 10:00 – 11:00 AM | |
| **Meeting with:** Dr. Abdulaziz Al-Ali | |
| **People in Attendance** | **People Absent** |
| Ghareisa Al-Kuwari  Alaa Mousa | Amal Haidarah |

|  |
| --- |
| **Tasks Completed** |
| * Progress in histogram (moving average) * Cancel then exit in reservation * Fixed firebase error * Initial website design |

|  |
| --- |
| **Summary of Discussion** |
| * Histogram argument: per semester for university (summer days may ruin the performance), why 2 weeks? (conclusion: at least 1 month for the histogram) * Include checking availability in real life in report (farthest distance from a real car - provide a picture) * Security in firebase. * Use case diagram (is Arduino an actor?, Should histogram and currently looking features be included as use cases?) * Website language problem |

|  |  |
| --- | --- |
| **Tasks for Next Meeting** | |
| **Task** | **Assigned to** |
| * Website language * Histogram moving average for application * Work on section 4 * Website functionality and design | Ghareisa & Alaa  Alaa  Ghareisa & Alaa  Amal |