CSE Senior Project Logbook Entry

|  |  |
| --- | --- |
| **Meeting Date:** Thursday 4/4/2019 10:00 – 11:00 AM | |
| **Meeting with:** Dr. Abdulaziz Al-Ali | |
| **People in Attendance** | **People Absent** |
| Ghareisa Al-Kuwari  Alaa Mousa  Amal Haidarah |  |

|  |
| --- |
| **Tasks Completed** |
| * Histogram in application (4 weeks) * Website language initial * Website design * Use case specifications and diagram * Initial class diagram |

|  |
| --- |
| **Summary of Discussion** |
| * Where to put histogram in application? (Scroll in checking availability and reserve screen) * Show how histogram works in the report. * Integration of currently looking database * Website language comments * How to fix spot and zone generalization in class diagram? * Testing section in report |

|  |  |
| --- | --- |
| **Tasks for Next Meeting** | |
| **Task** | **Assigned to** |
| * Finalized website (Histogram, language, coloring) * Currently looking integration of website and application * Test hardware outdoor and provide pictures * Work on section 4 Solution * Work on section 6 Testing | Amal  Alaa & Amal  Ghareisa  Ghareisa & Alaa  All |